TOWNSHIP OF FALLS AUTHORITY

REGULAR MEETING

December 18, 2019

The regular monthly meeting of the Township of Falls Authority Board of Directors was held on Wednesday, December 18, 2019, in the Board Room at 557 Lincoln Highway, Fairless Hills, PA, at 7:00 P.M.

Salute to the Flag

Roll Call – Anthony Rosso, Chairperson, James Goodwin, Vice Chairperson, Brian Binney, Secretary, William Beier, Treasurer, were present and Thomas Miles, Assistant Secretary/Treasurer, was absent. Michael Levin, Authority Solicitor and Vanessa Nedrick, Authority Engineer, were present. Timothy Hartman, Executive Director, John Ryba, Operations Manager, Megan O’Neill, Business Manager and Tammy McAnulty, Recording Secretary, were present.

Solicitor’s Report on the Executive Session – Mr. Levin reported that the Executive sessions consisted of pending litigation as well as some upcoming projects.

Approve Meeting Minutes for November 20, 2019 Meeting – Mr. Rosso            made a motion to approve November 20, 2019 meeting minutes. Mr. Beier       seconded the motion.

Poll of the Board:

Mr. Binney		Yes

Mr. Beier		Yes

Mr. Goodwin	        Yes

Mr. Rosso		Yes

Motion Carried 4-0

Public Comment – No one for public comment.

Solicitor’s Report – Mr. Levin stated that he has initiated litigation for a customer on Woolston Drive that is severely delinquent.

He also stated that he would like to discuss the excessive usage of KVK at a future meeting.

Mr. Levin stated that there is a property on Big Oak Road that would like to tie into the sewer system of Freeman Farms and the resident received permission from the contractor during the build of the development. He noted at this time the sewer system has still not been dedicated to TOFA for Freeman Farms so he will be looking into this matter further.

Engineer’s Report –

TOFA Building Center Space Fit Out – Ms. Nedrick reported that all the materials have been ordered and she was hopeful that it would be completed by the end of the year however with the holidays it doesn’t appear that will happen.

Penn’s Place PS Upgrade – Ms. Nedrick stated that construction began on December 2 and the testing and training has been done. She said she will be making a recommendation at the next meeting for payment to be made.

Fallsington Interconnection – Ms. Nedrick reported that construction began on December 3. Ms. Nedrick is recommending payment of Payment Certificate #1 in the amount of $43,996.84 to Isidore Construction and there is a 10% retainage fee held of $4,888.54.

Mr. Beier made a motion to pay Payment Certificate #1 in the amount of $43,996.84 to Isidore Construction. Mr. Binney seconded the motion.

Poll of the Board:

Mr. Binney		Yes

Mr. Beier		Yes

Mr. Goodwin	        Yes

Mr. Rosso

Motion Carried	3-0

Headley Sewage Pump Station Generator and Fence Project – Ms. Nedrick reported that she is coordinating work with PECO for the gas line and MJF.

PA Small Water and Sewer Grants – Ms. Nedrick stated that the applications were submitted on December 12. She noted that decisions on the grants are not expected until May.

I/I Study – Ms. Nedrick stated that they are still collecting flow data. She noted that one of the grants would be used to address areas in need.

BOD/TSS Study – Ms. Nedrick stated that 34 businesses have been inspected, 14 of which were restaurants. She noted that they are looking to schedule an additional 16 and RVE will work with TOFA Field Staff on training for inspections. Mr. Binney asked if the Nottingham I/I study is finished and Ms. Nedrick responded yes but she is waiting on videos. She believes there to be about 30 bad laterals and she is waiting to see if the Township adopted the ordinance.

Executive Director’s Report –

Professional Staff Reappointments - Mr. Hartman reminded the Board members that in preparation for the January 7, 2020, Reorganization Meeting, he had provided them with the reappointment proposals submitted by the professional staff for their consideration.

Field Equipment / Transport Trailer - Mr. Hartman and Mr. Ryba requested Board approval to purchase an eight and a half feet (8.5’) wide by sixteen feet (16’) long transport trailer to be made ready with pipes, valves, clamps, saws, etc. to speed mobilization time, especially for emergency repairs.

Mr. Rosso made a motion to approve the purchase of the recommended trailer for an amount not to exceed $10,000. Mr. Beier seconded the motion.

Poll of the Board:

Mr. Binney		Yes

Mr. Beier		Yes

Mr. Goodwin	        Yes

Mr. Rosso		Yes

Motion Carried	4-0

Bill List – Mr. Rosso asked what the SCADA bill for $344.00 is for. Mr. Ryba stated it is a monthly charge regarding the data lines and he will look into it further for next meeting.

Bills for Payment – Mr. Beier made a motion to pay the bills in the amount of $544,985.16. Mr. Rosso seconded the motion.

Poll of the Board:

Mr. Binney		Yes

Mr. Beier		Yes

Mr. Goodwin		Yes

Mr. Rosso		Yes

Motion Carried 4-0

Board Comment

Mr. Binney – Mr. Binney wished everyone a Merry Christmas and a Happy New Year.

Mr. Beier – Mr. Beier thanked everyone for their efforts and stated he thinks it has been the best year we have had since he has been on the Board.

Mr. Goodwin – Mr. Goodwin wished everyone a Merry Christmas and a Happy New Year. He also stated that we have come a long way and morale has improved.

Mr. Rosso – Mr. Rosso asked Ms. Parmer to look further into what the security is with Harris and InvoiceCloud to make sure the customers payments are secure. He also wished everyone a Happy Holiday.

Adjournment – Mr. Rosso made the motion to adjourn the meeting at

7:26 p.m. He noted that the next meeting is the Reorganization meeting which will be held on Tuesday, January 7, 2020 at 6:00 p.m. The Board was unanimously in favor.