TOWNSHIP OF FALLS AUTHORITY

REGULAR MEETING

June 26, 2019

The regular monthly meeting of the Township of Falls Authority Board of Directors was held on Wednesday, June 26, 2019, in the Board Room at 557 Lincoln Highway, Fairless Hills, PA, at 7:05 P.M.

Salute to the Flag

Roll Call – Anthony Rosso, Chairperson, James Goodwin, Vice Chairperson was present, Brian Binney, Secretary and William Beier, Treasurer were present. Thomas Miles, Assistant Secretary/Treasurer was absant. Michael Levin, Authority Solicitor was present, Vanessa Nedrick, Authority Engineer, present, Timothy Hartman, Executive Director, John Ryba, Operations Manager were present, Megan O’Neill, Business Manager and Tammy McAnulty, Recording Secretary, were present.

Solicitor’s Report on the Executive Session – Mr. Levin reported that Executive Session consisted of financial matters.

Approve Meeting Minutes for June 26, 2019 Meeting – Mr. Beier made a motion to approve May 22, 2019 meeting minutes. Mr. Rosso seconded the motion.

Poll of the Board:

Mr. Binney		Yes

Mr. Beier		Yes

Mr. Goodwin		Yes

Mr. Rosso		Yes

Motion Carried 4-0

Public Comment – No public comment.

Solicitor’s Report – Mr. Levin reported that the 50 Trenton Road commercial property would like to connect to public water. He advised the board he has a water service agreement for Board consideration.

Mr. Rosso made a motion to approve the water service agreement for 50 Trenton Road. Mr. Beier seconded the motion.

Poll of the Board:

Mr. Binney		Yes

Mr. Beier		Yes

Mr. Goodwin		Yes

Mr. Rosso		Yes

Motion Carried 4-0

Engineer’s Report –

TOFA Building Center Space Fit Out- Ms. Nedrick reported that the Authority staff received three quotes for electrical and lighting work and that all quotes were above the bidding threshold. She requested the Boards consideration to revise the proposal and put it out to public bid. She noted that the engineering cost to revise the design and manage the bid process and work would be $12,604.00.

Mr. Rosso made a motion to approve RVE to re-design and manage the bid process and work for the amount not to exceed $12,604.00. Mr. Beier seconded the motion.

Poll of the Board:

Mr. Binney		Yes

Mr. Beier		Yes

Mr. Goodwin		No

Mr. Rosso		Yes

Motion Carried 3-1

Mr. Rosso requested that we advertise the public bid opening prior to next month’s meeting.

Penn’s Place PS Upgrade - Ms. Nedrick stated that contracts were executed. She noted that the pre-construction meeting was held on May 28, 2019.

Tyburn Road Pump Station Bypass – Ms. Nedrick stated that the pre-construction meeting was held on May 28, 2019. She stated RVE is reviewing the submittals.

Mr. Ryba stated that K.E. Seifert is scheduled to start work the week of July 8th.

Fallsington Interconnection – Ms. Nedrick reported that RVE is awaiting PennDOT HOP supplement approval. She stated that RVE is coordinating with contractors and applying for a Water Allocation Permit with PADEP. She stated a kick-off meeting will take place next week.

Headly Sewage Pump Station Generator and Fence Project – Ms. Nedrick reported that the bid opening will take place on July 17, 2019.

Nottingham Village I/I Project – Ms. Nedrick reported that the preconstruction meeting took place on May 28, 2019. She stated that the contracts have been executed and RVE is reviewing the submittals.

Ms. Nedrick reported that 50 Trenton road submitted plans to connect to public water and they are requesting 2 EDU’s. She stated everything is in order and is requesting the Board to approve the plans.

Mr. Rosso made a motion to approve the plans for 50 Trenton Road. Mr. Beier seconded the motion.

Poll of the Board:

Mr. Binney 		Yes

Mr. Beier		Yes

Mr. Goodwin		Yes

Mr. Rosso		Yes

Motion Carried 4-0

Ms. Nedrick stated that she has certificates of completion for the 3 lining projects as well as the Lower Morrisville Road project. She is requesting Mr. Rosso’s signature on the certificates which are needed by the Trustee for the 2016 loan.

Executive Director’s Report –

2018 Authority Audit Acceptance – Mr. Hartman stated the Board had received an advance copy of the draft 2018 audited financials and that earlier in the evening Cathy Seiler of Brinker Simpson reviewed the document with the Board. He asked the Board to adopt the 2018 Audit and authorize execution of the representation letters.

Mr. Beier made a motion to approve the 2018 Audit and authorize execution of the representation letters. Mr. Binney seconded the motion.

Poll of the Board:

Mr. Binney		Yes

Mr. Beier		Yes

Mr. Goodwin		Yes

Mr. Rosso		Yes

Motion Carried 4-0

2016 Loan Arbitrage Rebate Calculation – Mr. Hartman stated he had circulated via email prior to the meeting a proposal from Arbitrage Rebate Counselors solicited on the advice of the Authority Financial Advisor for a two-phase arbitrage rebate calculation for the 2016 Phoenixville Federal Bank & Trust loan. He told the Board the two-phase calculation would cost $2,250 and he requested that the Board authorize it. Mr. Hartman added that the Authority has used Arbitrage Rebate Counselors in 2016 for mandatory five-year rebate for 2011 Bond Issue.

Mr. Rosso made a motion to approve the interim loan arbitrage rebate calculation of $2,250.00. Mr. Binney seconded the motion.

Poll of the Board:

Mr. Binney		Yes

Mr. Beier		Yes

Mr. Goodwin		Yes

Mr. Rosso		Yes

Motion Carried 4-0

Center Space Rehabilitation – Mr. Hartman reiterated that the two responsive quotes for the center space electrical and lighting work were above the bid threshold. Chairman Rosso noted that the Authority Engineer’s proposal to manage the bid process and work completion had been authorized earlier in the meeting.

Website Design Update – Mr. Hartman reported that the development of the new Authority website was on track and on schedule according to Oxford communications, the Authority’s contractor.

Health Plans Review – Mr. Hartman advised the Board that representative from Vaughn Insurance Managers would present a health plan comparisons report for the Board at the July 24 Executive Session. Chairman Rosso directed staff to move up the Executive Session to 5:45 p.m and possibly earlier to allow enough time to cover the presentation and other issues. He also directed staff to compile and circulate to the Board members prior to the meeting health plan expenses information.

Mr. Beier addressed the purchase of a $144.00 for a drill press purchase at Harbor Freight. He voiced concern that when we purchase tools, they should be quality tools.

Mr. Binney asked about French drain for Bargain City. Mr. Ryba explained that the station sits at the bottom of the street and it has become a mud pit. Mr. Binney asked about the pump replacement there which was in this year’s budget. Mr. Ryba stated that the Nottingham project has taken priority, so Bargain City has been pushed back.

Bills for Payment – Mr. Beier made a motion to pay the bills in the amount of $643,360.29. Mr. Rosso seconded the motion.

Poll of the Board:

Mr. Binney		Yes

Mr. Beier		Yes

Mr. Goodwin		Yes

Mr. Rosso		Yes

Motion Carried 4-0

Board Comment

Mr. Beier – Mr. Beier thanked everyone for their efforts and wished everyone a Happy 4th of July.

Mr. Binney – Mr. Binney asked if the road on South Olds would be patched anytime soon from the water repair? Mr. Ryba stated yes it will be done shortly. Mr. Binney also stated that e feels we are missing out on opportunities to work with the Township road crew when they work on doing the road program. He feels we should be looking into the streets they will be repairing to see if we need to do anything there while the roads are opened up. Ms. Nedrick will work with the Township to get the schedule.

Mr. Goodwin – Mr. Goodwin asked Mr. Ryba about logo for his new vehicle. Mr. Ryba will work with Ms. O’neill to get it handled.

Mr. Rosso – No comment

Adjournment – Mr. Rosso made the motion to adjourn the meeting at 7:46 pm. Next meeting will be held on Wednesday, July 24, 2019 at 7:00 p.m with the Executive Session beginning at 5:45 p.m. The Board was unanimously in favor.